# BSAVA Fonteva-to-NPC Automation Inventory

Timberyard handover companion - legacy automation inventory

COMMERCIAL IN CONFIDENCE

# Document control

| Document Name | BSAVA Fonteva-to-NPC Automation Inventory - Timberyard Handover |
| --- | --- |
| Version and Date | v1.0, 31st July 2026 |
| Purpose | Timberyard-facing inventory of every automation in the legacy Fonteva-based Salesforce org, so that Timberyard have full visibility of today's functionality before composed-architecture responsibilities are divided between Cirrico (Nonprofit Cloud) and Timberyard (customer-facing UX, commerce, portal). Layer column identifies where each capability will sit in the target. Companion to the BSAVA / Timberyard Handoff document. |
| Status | In Review |
| Owner | Cirrico (Graeme Hayes, delivery lead; Dhriven Hamlall, technical lead) |
| Audience | Timberyard (Marco Potesta, Tim Bowden); BSAVA (Emma Hayes, Adrian Curtis, Alan Turner) |
| Distribution | Cirrico, Timberyard, BSAVA |
| Data Classification | Commercial and Operational Data |

## This document is under review

This document is a Timberyard-facing inventory of every automation in the legacy Fonteva-based Salesforce org, grouped by workstream. Its purpose is to make sure Timberyard have full visibility of the functionality that exists today, so that nothing is quietly dropped when composed architecture responsibilities are divided between Cirrico (Nonprofit Cloud back-office) and Timberyard (customer-facing UX, commerce, portal). Detailed target design lives in the companion BSAVA / Timberyard Handoff document; this one is a checklist of legacy automations only.

# 1. Introduction

## 1.1 Purpose

The legacy Salesforce org that BSAVA is migrating from is based on Nonprofit Success Pack (NPSP) plus the Fonteva managed package. Fonteva contributes a large amount of automation, some of which reflects BSAVA's own business rules and needs to be reproduced in the target, and some of which exists only to serve Fonteva-specific mechanics (the subscription engine, the Sales Order lifecycle, the Badge Workflow, and so on) which will not exist in Nonprofit Cloud (NPC). This document lists every legacy automation - Cirrico-written and Fonteva-provided alike - so that Timberyard and BSAVA can jointly confirm what does and doesn't carry across.

## 1.2 Scope

Every Active or Inactive flow, Apex class, workflow rule, validation rule and declarative rollup in the current production org is enumerated. Managed-package components that are invisible to Setup (Fonteva's internal batch classes, for instance) are surfaced from behavioural analysis of the live system rather than the metadata snapshot, and flagged as such in their 'Automation type'. The two auto-generated register sheets at the end of the document ensure every item in the org is accounted for against a target-side disposition.

## 1.3 Structure

Sections 3 to 6 group legacy automations by workstream, matching the phasing in the BSAVA delivery plan. Section 7 lists items recommended for exclusion (Fonteva-specific mechanics with no target equivalent). Sections 8 and 9 are auto-generated cross-reference registers proving every flow and Apex class has been assigned to a workstream or to the exclusion list.

## 1.4 Companion documents

- BSAVA / Timberyard Handoff v3.8 - target composed architecture and interface contracts.

- Automation Migration Inventory & Phasing v1.0 (Google Doc) - the phasing narrative behind the tabs used here.

- Core Data Model One-Pager v1.3 - object mapping between the Fonteva and NPC data models.

- Field Mapping workbook - field-level lineage under Cirrico's data migration workstream.

- Legacy Logic & Integration Reference - detailed target design (this document does not repeat it).

# 2. How to read this document

## 2.1 Section layout

Each workstream subsection carries a short intro paragraph followed by a single table listing every legacy automation in that workstream. Every row is one automation. The columns are:

- Automation - the API name of the flow, class or rule in the legacy org. Where the API name is empty (workflow rules and managed-package components without one), the Setup label is used instead.

- What it does today - a plain-English description of the automation's behaviour in the live org, drawn from metadata inspection and (for managed-package components) behavioural analysis.

- NPC re-implementation - the proposed treatment in the Nonprofit Cloud (NPC) target. May be a flow / Apex approach, a reference to a dependency (D1 to D6 - see 2.4 below), or 'Not applicable' where the automation is Fonteva-specific.

- Rec. - Cirrico's Keep / Ignore recommendation. Keep = reproduce the underlying functionality in the target. Ignore = do not reproduce. TBC = design decision outstanding.

- Layer - where the reproduced functionality will sit in the composed architecture. Logic = Salesforce / Cirrico. UX = Timberyard's stack (Commerce Layer, Contentful, PIMCore, Next.js, and related). A dash means the automation is Ignore or TBC and no layer has been assigned yet.

## 2.2 Keep versus Ignore

Keep and Ignore are decisions about business functionality, not about individual flows or classes. A row marked Keep does not commit anyone to a like-for-like rebuild - it commits both parties to preserving the underlying capability by whatever means the target design specifies. A row marked Ignore is a positive decision that the capability is not needed, usually because it exists only to serve Fonteva-specific plumbing that will not exist in the target org.

## 2.3 Logic versus UX

The Layer classification anticipates the composed-architecture split. Logic-layer work is Cirrico-owned back-office behaviour in Salesforce - record triggers, scheduled jobs, entitlement calculations, membership lifecycle. UX-layer work is Timberyard-owned front-end and commerce behaviour - the member-facing portal, the join and renewal journeys, the payment flow, the events and CPD experience. Every Keep row will have an owner on one side or the other; UX rows are Timberyard's to design and build, and are highlighted here so nothing is missed at the interface.

## 2.4 Dependency references

Several rows in the NPC re-implementation column reference 'D1' through 'D6'. These are the six programme dependencies from Section 3 of the Automation Migration Inventory & Phasing document, and mean the target design is contingent on a decision or artefact not owned by the row itself:

- D1 - Email platform (Marketing Cloud Next transactional / operational sends).

- D2 - Entitlements-to-SSO design (identity model between Salesforce, Okta, portal).

- D3 - Renewal engine (target-side scheduling and term generation).

- D4 - Payment / checkout solution (Timberyard-owned Commerce Layer, Stripe, GoCardless).

- D5 - NPC-to-Sage Intacct finance path.

- D6 - Live-org capture (Fonteva CRONs, email templates, Badge Workflow rules, credentials).

# 3. Phase 1 - Core Membership go-live

Phase 1 delivers core membership on Nonprofit Cloud (NPC): joining and applications, renewals, benefits, entitlements and Single Sign-On (SSO), portal and website APIs, and Contact-User hygiene. Every automation in this phase is enumerated below by workstream. Cross-cutting dependencies referenced in the tables are defined in Section 2.4.

## 3.1 Joining & Applications

The 14 legacy automations that handle new-member acquisition: the join wizard itself, the Sales Order path that receives the join purchase, and the ancillary hygiene that runs when a new Contact / Application arrives. Several rows reference D3 (the renewal engine) because the join process shares term-generation logic with renewals.

| Automation | What it does today | NPC re-implementation | Rec. | Layer |
| --- | --- | --- | --- | --- |
| Screen_Flow_Join_Process | Main membership join wizard: picks membership type and plan, captures application and referral data, builds the sales order. | Rebuild against Product2/Pricebook (types & pricing), Order/OrderItem and Membership__c. | TBC | UX |
| Sub_Flow_Membership_Types_to_display | Returns the membership types to display in the join screens. | Product2 query subflow (active membership-category Products). | TBC | UX |
| Sub_Flow_Subscription_Plans_to_display | Returns the subscription plans/prices to display. | PricebookEntry query subflow (price per payment-method pricebook). | TBC | UX |
| Sub_Flow_Member_Application_Form | Reusable member application form incl. referral capture. | Rebuild as reusable screen subflow on the new application data. | TBC | UX |
| Screen_Flow_CV_Join_Process | CV member join wizard variant. | Rebuild alongside the main wizard on the same NPC objects. | TBC | UX |
| CVFindSubscriptionSubFlow | Finds the member's current subscription for the CV join process. | Membership__c lookup subflow. | TBC | UX |
| CVSApplicationSubflow | Collects CV application / address data. | Rebuild as screen subflow. | TBC | UX |
| CV_Sales_Order_Subflow | Builds the sales order for the CV join process. | Order + OrderItem creation subflow. | TBC | UX |
| Application_After_Save_Update | On application approval: sends type-specific welcome emails, creates Badge, Task and Volunteer, updates the Subscription. | Record-triggered flow on the new application/Order object: welcome comms (D1), Entitlement__c creation, Membership__c update. Volunteer creation deferred to Phase 4. | Keep | Logic |
| Sales_Order_Autolaunched_Welcome_Email1 | Sends the correct welcome email per membership type (Full, FYQ, Nurse, Overseas, Student, 2/3YQ variants). | Flow on Order activation / Membership creation; templates rebuilt on the chosen email platform. | Keep | Logic |
| selfRegister | Experience Cloud community self-registration. | Rebuild only if an Experience Cloud community is part of the NPC portal design. | TBC | UX |
| RCVS_Number_Validation (Contact) | Requires the RCVS (vet registration) number for Full / 1st-3rd Year Qualified / Postgraduate / PG Cert / Senior / Retired membership types. | Recreate on Person Account/Contact, keyed to the Product2 membership category of the active Membership__c. | Keep | UX |
| App_Trial | BSAVA App free-trial signup using invitation source codes. | Rebuild the trial as a time-limited Entitlement__c. | TBC | UX |
| App_Trial_Lapse_Emails | 10/25/31-day trial-lapse email cadence driven by Task records. | Scheduled flow on Entitlement__c expiry with the lapse cadence (drop the Task mechanism). | Keep | Logic |

## 3.2 Renewals

The 5 legacy automations in the renewals workstream. The Fonteva renewal engine (SubscriptionBatchable, invisible in Setup) is the dependency-heavy item here - it does the bulk of the term-generation and renewal-order work today and must be replaced under D3. Reminder cadence is handled separately and depends on D1.

| Automation | What it does today | NPC re-implementation | Rec. | Layer |
| --- | --- | --- | --- | --- |
| Fonteva renewal engine (SubscriptionBatchable) | Generates renewal terms and renewal sales orders as memberships approach expiry (Registry config, batch size 20). | D3 - the biggest single build item. Scheduled flow/Apex on Membership__c: create the next Membership_Term__c + renewal Order at the configured lead time. | Keep | Logic |
| Send_Renewal_Reminder_Email | Sends transactional renewal reminder emails (wbsendit SendSmartEmail) when reminder Tasks are created. | Scheduled flow over Membership_Term__c expiry dates with a staged reminder cadence. | Keep | Logic |
| Screen_Flow_Sales_Order_Renewal_Form | Staff-side renewal order form. | Screen flow creating a renewal Order + Membership_Term__c. | Keep | Logic |
| Sales_Order_Scheduled_Void_Old_Orders | Voids old unpaid renewal orders after a grace period (Days_till_Void). | Scheduled flow on Order (renewal flag); also lapse the Membership__c per the agreed status model. | Keep | Logic |
| Cancel_Expired_Proformas | Voids/cancels expired proforma sales orders. | Scheduled flow on Order. Standard Order has no native Cancelled status - use the custom flag per the picklist mapping. | Keep | Logic |

## 3.3 Benefits

The 2 legacy automations that issue and process member benefits (books, discount codes, journal access and the like) tied to membership Terms.

| Automation | What it does today | NPC re-implementation | Rec. | Layer |
| --- | --- | --- | --- | --- |
| Term_Scheduled_Loyalty_Gift_Benefits | For each active unprocessed Term: picks the Formulary edition by membership category, decides loyalty-gift eligibility (renewing members only; this-year vs next-year by price rule), dedupes vs the prior term, creates the Membership Benefit. | Scheduled/record-triggered flow on Membership_Term__c (guarded by a Benefit_Calculated flag) creating Membership_Benefit__c. Formulary editions in custom metadata / migrated Formulary setting. | Keep | Logic |
| Member_Benefit_After_Save_Create_Update | Stamps Contact.Zen_Current_Formulary_Owned__c from the benefit so the next term doesn't re-issue the same Formulary. | Record-triggered flow on Membership_Benefit__c stamping the equivalent field on the Person Account. | Keep | Logic |

## 3.4 Entitlements & SSO

The 5 legacy automations that turn a paid Membership into the downstream Badges and Community-user permissions the WordPress portal reads at login. Fonteva Badge Workflow rules do most of the work today and will be replaced by an entitlement model under D2, with Okta as the identity provider.

| Automation | What it does today | NPC re-implementation | Rec. | Layer |
| --- | --- | --- | --- | --- |
| Fonteva Badge Workflow rules (OrderApi__Badge_Workflow__c) | Paid/activated membership order line -> creates the right Badge (by Badge Type, buyer vs assigned seats, auto-expire). One new badge per term; older ones auto-expire. | Flow: when a Membership/Term becomes Active, create the right Entitlement__c from the Entitlement_Type__c linked to the Product. Export the live Badge Workflow rules first (D6). | Keep | Logic |
| Badge_Before_Save_Create | Sets badge expiry defaults and the Library-pass handling on new badges. | Before-save flow on Entitlement__c (expiry defaults, library-pass path). | Keep | Logic |
| Update_User_Badge | Flattens the member's ACTIVE badges onto the community User (Badge_Ids__c, Badges__c) - what SSO/authorisation reads. | The 'active entitlements -> SSO' sync; shape depends on D2 (User fields, API, or event to Timberyard/UXL). | TBC | UX |
| zen_BatchUpdateUserBadges | Nightly reconciliation of active badges onto Users. | Nightly reconciliation job (batch flow or Apex) matching the D2 design. | TBC | UX |
| Subscription_Before_Save_Hide_certs_in_portal | Hides certification subscriptions from the member portal. | Field default / before-save flow on Membership__c if certification memberships migrate. | TBC | UX |

## 3.5 Portal & Website APIs

The 15 REST endpoints and portal-facing classes that today serve the WordPress site: SSO validation, member lookup, entitlement checks and related behaviour. Most of this workstream is UX-layer in the target - the endpoints move to the new portal architecture under D2 rather than being rebuilt one-for-one in Salesforce.

| Automation | What it does today | NPC re-implementation | Rec. | Layer |
| --- | --- | --- | --- | --- |
| CommunityLoginAPI | WordPress SSO: validates member username/password for portal login (password-proxy pattern). | Replace per D2 with modern SSO (OpenID Connect / Experience Cloud identity) rather than a password proxy. | TBC | UX |
| /memberstatus (zen_ws_memberstatus) | Returns member status to the website. | Re-expose against Membership__c / Entitlement__c for Timberyard/UXL. | TBC | UX |
| /checkmemberstatus (ZEN_ws_checkMemberStatus) | Checks active status by member name/email + membership number; returns membership type names. | Re-expose against Membership__c. | TBC | UX |
| /getuserdetails (zen_ws_getuserdetails) | Returns user/member details to the website. | Re-expose against Person Account / Membership__c. | TBC | UX |
| /mydetails (ZEN_ws_mydetails) | Member self-service: personal details. | Re-expose against Person Account. | TBC | UX |
| /myaddresses (ZEN_ws_myAddresses) | Member self-service: addresses. | Re-expose against the chosen NPC address model. | TBC | UX |
| /updatepreferences (ZEN_ws_Preferences) | Updates member communication preferences. | Re-expose against NPC consent/preference fields (align with D1). | TBC | UX |
| /changepassword (ZEN_ws_ChangePassword) | Changes the member's portal password. | Likely superseded by the D2 identity solution. | TBC | UX |
| /createcase (ZEN_ws_CreateCase) | Creates a support Case from the website. | Re-expose against Case. | TBC | UX |
| /cpdpoints (ZEN_ws_CPDPoints) | Returns the member's CPD hours to the website. | Keep the contract; data source moves when CPD migrates (Phase 3). | TBC | UX |
| /getebook (ZEN_ws_getebook) | Returns eBook access for entitled members. | Re-expose driven by Entitlement__c. | TBC | UX |
| /getFormulary (ZEN_ws_getFormulary) | Formulary content lookup (Small Animal / Exotics) for entitled members. | Re-expose driven by Entitlement__c + migrated Formulary config. | TBC | UX |
| Portal login redirects (ZEN_Register_Redirect, Zen_LoginFlowController) | Handle portal login/registration redirects between the website and Salesforce (Site.login + community/WordPress URL settings). | Superseded by the D2 identity design. | TBC | UX |
| Contact_Screen_Flow_Email_Preferences | Member email-preference management screen (internal/portal). | Rebuild on NPC consent/preference fields. | TBC | UX |
| ZEN_JSAP_Controller (Wiley Online Library) | Gets an authenticated journal (JSAP) access URL for entitled members via the Wiley login proxy. | Re-implement driven by Entitlement__c (journal-access badge). | TBC | UX |

## 3.6 Contact-User Hygiene

The 6 legacy automations that keep Contact and User records in sync: propagating name changes, keeping the community username aligned, and preventing orphan records. NPC uses Person Accounts, so the target reproduces the intent of these but not the mechanism.

| Automation | What it does today | NPC re-implementation | Rec. | Layer |
| --- | --- | --- | --- | --- |
| Contact_After_Save | Syncs FirstName/LastName/ContactId from Contact to the community User. | Record-triggered flow in NPC (Person Account model - re-map fields). Only needed if community Users exist (D2). | TBC | UX |
| Update_Primary_Role_On_User_Creation | Sets the member's primary role and LMS username on new Users. | Fold into the D2 identity design. | TBC | UX |
| zen_BatchUpdateUserPrimaryRole | Keeps Contact primary role in sync with the User. | Fold into the D2 identity design (reconciliation job). | TBC | UX |
| Update_mailing_address_on_contact_from_default_KA | Copies the default Known Address onto Contact mailing address and derives geographic region (guards invalid state codes). | Depends on the chosen NPC address model. Region derivation via the migrated Region__c / Region_Mapping__c rulebook; migrated stored region values are authoritative. | Keep | Logic |
| Email_to_IT_Support_when_Bug_Report_From_App_Created | Emails IT support when an app bug-report Case is created. | Trivial rebuild (flow + email alert) if Cases move to NPC. | Ignore | - |
| Update_Geo_Region | One-off backfill of Contact geographic region / postcode flags from Known Address. | Handled in the migration ETL - no ongoing automation needed. | Ignore | - |

# 4. Phase 2 - Payments, Finance & Direct Debit

The 21 legacy automations covering payments, receipt and Direct Debit (DD) email cadence, and the Salesforce-to-Sage Intacct integration. The controlling principle for this phase is that the finance ledger stays in Sage: Salesforce does not become an accounting system in the target, it posts transactions to Sage over the D5 integration and lets Sage own the truth.

The payment gateways themselves (Stripe for card, GoCardless for Direct Debit) are Timberyard-owned in the target composed architecture, sitting behind Commerce Layer. The two payment-gateway rows below show a blank Rec. and a UX Layer because the decision on their disposition sits with Timberyard's stack design rather than with Cirrico. D4 covers the payment / checkout replacement; D5 covers the NPC-to-Sage path. Rows marked Ignore are Fonteva-specific Sales Order housekeeping (dedup utilities, cross-object rollups tied to the Fonteva object model) with no target equivalent under the NPC Order / OrderItem structure. Where a row's target design is still open (TBC), the Sage-side data contract and the receipt / invoice model both need finalising before disposition can be closed.

| Automation | What it does today | NPC re-implementation | Rec. | Layer |
| --- | --- | --- | --- | --- |
| Stripe card payments (Fonteva Registry: payment intents) | Card payments via Stripe inside Fonteva checkout. | Configure Stripe within the chosen NPC checkout/payment solution (D4). | - | UX |
| GoCardless Direct Debit + zen_redirectDDPayment Spark Plug (Zen_redirectDDCookieController) | Direct Debit checkout redirect to GoCardless; cookie controller carries order/user context through the redirect; mandate/payment ids synced back. | New DD solution with GoCardless: mandate lifecycle, payment schedules, failure handling. Core Phase 2 build. | - | UX |
| SPL_Scheduled_14_Day_Annual_DD | Sends the 14-day advance-notice email before annual DD collections - regulatory requirement. | Scheduled flow over the new payment-schedule data. Must ship with the DD solution. | Keep | Logic |
| Receipt_After_Created_Dispatch_Email | Sends receipt/invoice email when a receipt is created (item-specific logic). | Payment-confirmation comms on the new payment events. | TBC | UX |
| Zen_Receipt_After_Save_Posted_Receipt | Fires the Receipt_Posted email alert when a receipt posts. | Fold into the same payment-confirmation comms design. | TBC | - |
| Receipt_Scheduled_Flows_Send_Receipt_DD | Sends DD receipt emails on schedule. | Fold into DD payment-confirmation comms. | TBC | - |
| Sales_Order_After_Save_Create_Update | Order housekeeping: duplicate-check fixes, dispatch email alert. | Re-specify on Order - keep dispatch comms; drop Fonteva-specific plumbing. | Ignore | - |
| Sales_Order_Line_After_Save_Update | Updates parent order + item; sets subscription/inventory/shipping/renewal flags. | Re-specify on OrderItem - most flags feed Fonteva plumbing and can be dropped; keep renewal flags. | Ignore | - |
| NPC -> Sage Intacct integration (replaces zen_SageFinanceExport pipeline) | Daily: flags duplicate transactions then posts Fonteva Transactions (invoices/receipts/disbursements/credit notes) to Sage Intacct; logs export batches, writes back Sage keys. | NOT a port - new design (D5). Fonteva Transactions won't exist; define what NPC sends to Sage (order/payment summaries vs payment-provider feeds) and build accordingly. | TBC | - |
| zen_flowActionPostSalesOrder | Posts/closes a Sales Order from flows (sets Status=Closed, Is_Closed=true); used by the donation bridge and order flows. | NPC Order activation is standard platform behaviour - likely retire; confirm no residual need in the new order flows. | TBC | - |
| Post_Transaction_Lines_to_SageIntAcct / Push_Data_to_Sage_by_Date | Manual staff triggers to push transactions/date ranges to Sage. | Superseded by the new integration's manual-run capability. | TBC | - |
| Transaction_On_Update_Transaction_Fix | Re-posts transactions via Apex on update. | Retire with Fonteva finance. | TBC | - |
| Transaction_Line_Scheduled | Nightly tax/type reconciliation onto Fonteva Transactions. | Retire - reconciliation moves to Sage / the new integration. | TBC | - |
| Order financial rollups (SO_VAT_Total, SO_Tax_Code_00/01/99, SO_Shipping, SO_Total_Discount, SO_Sales_Order_Lines + scheduled variants; triggers dlrs_OrderApi_Sales_Order_LineTrigger + Zen_SOL_CalculateRollups; async recalc flow Zen_Calculate_SO_DLRS_Rollups_Asyncronously) | Aggregate line-level VAT / tax-code / shipping / discount totals and line counts onto the Sales Order for invoices, receipts and Sage export. | Rebuild only what the NPC invoice/Sage design needs, as OrderItem->Order record-triggered flow aggregations. | TBC | - |
| ItemToReceipt rollup | Concatenates receipt line descriptions onto the Receipt (used in receipt emails). | Fold into receipt comms design if needed. | TBC | - |
| SOCountReceipts / SOCountCashTransactions rollups | Counts receipts and cash transactions per Sales Order. | Retire with Fonteva finance objects. | TBC | - |
| Opportunity_After_Save_Create_Donation_in_Fonteva | Builds a full Fonteva sales order + EPayment for donation Opportunities. | Retire - NPC native fundraising/giving replaces the bridge. Confirm donation payment path in D4. | TBC | - |
| ZEN_CheckoutRedirect (Gift Aid) | Captures the Gift Aid declaration during checkout redirect. | Rebuild Gift Aid capture in the new checkout; store declarations on NPC's Gift Aid model. | Keep | UX |
| Dedup utilities (Find_Duplicates_Sales_Orders_and_Removed, zen_Batch_DeleteRecords, zen_Batch_DeleteSchPaymentRecords + invocables zen_FlowAction_FindDuplicates, zen_FlowAction_Delete, zen_FlowAction_FindSchDuplicates, zen_FlowAction_SchPaymentDelete) | Find-and-delete tooling for duplicate subscription order lines and scheduled payments. | Do not port - compensates for Fonteva-specific duplication bugs. | Ignore | - |
| ZEN_FinanceExport (CSV export UI) | Staff finance CSV export screen. | Fold into the D5 finance design. | TBC | - |
| Redirect_to_Zen_Invoice_Template_Screenflow | Redirects to the Zen invoice template. | Invoice documents generated from the new order model. | TBC | - |

# 5. Phase 3 - Events, CPD & Learning

The 19 legacy automations that support the events, Continuing Professional Development (CPD) and Learning Management System (LMS) workstreams. This phase is contingent on the choice of replacement events solution: Fonteva Events is being retired, and the target design cannot be closed until the events platform decision is made. Every row below is therefore TBC. Once the events solution is confirmed, dispositions can be settled per row - some will resolve as Timberyard-owned UX behaviour under the new platform (registration, reminders, certificate delivery, attendee experience), some will resolve as Cirrico-owned Salesforce logic (CPD credit calculation, member-portal views), and some will become Ignore because the mechanic is Fonteva-Events-specific.

The block breaks down into four themes. Rows 1 to 8 are the attendee email cadence: booking confirmation, event reminders, cancellation notices, certificate and recording links. In today's org these are template-driven emails fired from Attendee record events; in the target they land on the D1 email platform (Marketing Cloud Next) once the trigger source is settled. Rows 9 to 14 are event / venue / speaker housekeeping tied to the Fonteva Event object model; most of these will not survive the platform move. Rows 16 to 18 are the Moodle and CPD Hours integration, which needs to be re-specified against whatever LMS replaces Moodle - and against a decision on where CPD credit is stored (Salesforce or the LMS). Row 19 is a one-off Annual General Meeting (AGM) reminder that will likely be handled by ad-hoc campaign rather than persistent automation in the target.

| Automation | What it does today | NPC re-implementation | Rec. | Layer |
| --- | --- | --- | --- | --- |
| Attendee_After_Save_Create_Update | Event confirmation emails by event type (Congress, Hybrid, In-Person, Lumos, Online, Regional). | Rebuild on the replacement events solution's attendee object. | TBC | - |
| Attendee_Scheduled_Event_Reminder | Pre-event reminder emails by format; creates EmailMessage records. | Reminder cadence on the new solution. | TBC | - |
| Attendee_Scheduled_Regional_Reminder | Regional-event reminder emails. | Reminder cadence on the new solution. | TBC | - |
| Attendee_Scheduled_Lumos_Lapse | Marks Lumos attendees lapsed. | Status automation on the new solution. | TBC | - |
| Attendee_Autolaunched_Certificate_Link | Sends post-event certificate-link email. | Rebuild as event-comms action. | TBC | - |
| Attendee_Autolaunched_Recording_Link | Sends post-event recording-link email. | Rebuild as event-comms action. | TBC | - |
| Attendee_Autolaunched_Event_Cancellation | Sends cancellation/postponement emails (in-person/online/webinar variants). | Rebuild as event-comms action. | TBC | - |
| Send_Email_for_Attendee_List + batchFlowSendEmail | Bulk email to a selected attendee list (template + CC/BCC/attachments). | Bulk-comms tooling on the new solution (or the D1 email platform's native send). | TBC | - |
| Close_Old_Events_Automated | Closes and unpublishes past events. | Housekeeping automation on the new solution. | TBC | - |
| Zen_Venue_After_Save_Update_Venue_Field_on_Event | Sets the primary venue field on the related event. | Likely native in the new solution. | TBC | - |
| Speaker_Engagement_Before_Save_Record_Update | Copies biography text from the speaker-biography record onto the engagement. | Rebuild if the speaker model carries over. | TBC | - |
| Event rollups (Zen_Event_Speakers, Event_Community_Site) | Speaker-name concatenation (display order) and community-site count on the event. | Rollup flows on the new solution if needed. | TBC | - |
| Zen_Event_Request_Form | Regional event request form. | Rebuild on the new solution. | TBC | - |
| Zen_Regional_Events_View_Attendees | Staff view of regional-event attendees. | Rebuild (may be a list view/report instead). | TBC | - |
| Certification_Events | Attendee-facing view of registered events. | Rebuild on the new solution/portal. | TBC | - |
| Moodle enrolment (zen_MoodleEnrolCourse) | Enrols a user in a Moodle course on purchase. | Re-point enrolment to the new order model; align with LMS SSO username design (D2). | TBC | - |
| Moodle completion sync (zen_ScheduleMoodleCourses -> zen_MoodleCourses; helpers zen_MoodleCourseCompletionStatus, zen_MoodleUserDetails) | Nightly sync of Moodle course completions into CPD Hours records. NOTE: endpoint hard-coded to a UAT URL in the snapshot. | Keep the completion -> CPD sync pattern; externalise the endpoint (named credential). | TBC | - |
| CPD_Hours_Screen_Flow_Portal_View | Member-portal view of CPD hours. | Rebuild when CPD data migrates. | TBC | - |
| General_Meeting_Email_Reminder | One-off AGM reminder to eligible member types. | One-off - recreate ad hoc if needed. | TBC | - |

# 6. Phase 4 - Committees, Volunteers & Certifications

The 14 legacy automations covering three related workstreams: the volunteer lifecycle (recruitment, badge assignment, application form), committee tenure tracking (start / end dates, active-role rollups), and the Postgraduate Certificate (PG Cert) application journey (application, staff approval, deposit and remaining-balance orders, candidate maintenance). These are lower-volume workstreams than the earlier phases but each is essential to a distinct part of BSAVA's operations.

Dispositions are more settled here than in Phase 3. The volunteer application form is UX-layer under Timberyard; volunteer record management, tenure validation, and committee rollups are Logic-layer under Cirrico. Two Fonteva-specific tenure-field defaulters are marked Ignore because their behaviour is entirely tied to the Fonteva object model and does not need reproducing under NPC. The PG Cert deposit-and-balance mechanic is TBC across four rows: the underlying flow is a two-stage Sales Order (deposit first, balance later) that depends on the target Order / OrderItem model and on the payment / checkout replacement (D4). Once those decisions are made these rows can be closed.

| Automation | What it does today | NPC re-implementation | Rec. | Layer |
| --- | --- | --- | --- | --- |
| Volunteer_Create_Update | Creates a volunteer Badge and updates the Contact for new volunteers. | Rebuild when volunteers move; volunteer badge becomes an Entitlement__c. | Keep | Logic |
| Zen_Volunteer_Application_Form | Volunteer application form. | Rebuild on the volunteers model. | Keep | UX |
| Tenure_Before_Save | Defaults tenure start/end dates. | Before-save flow on the new tenure object. | Ignore | - |
| Tenure_After_Save | Updates committee-membership role fields from the tenure. | Record-triggered flow on tenure. | Ignore | - |
| End_date_less_than_start_date (Zen_Tenure__c) | Tenure end date cannot precede start date. | Recreate on the new tenure object. | Keep | Logic |
| Committee rollups (Zen_Active_Role, Zen_Committee_Memberships) | Concatenates active roles and committee names onto the Volunteer. | Rollup flows on the committees model. | Keep | Logic |
| Screen_Flow_Application_PG_Cert | Postgraduate Certificate application (deposit check). | Rebuild against the certifications model + Order for deposits. | TBC | UX |
| Screen_Flow_Application_Approve_PG_Cert | Staff approval of PG Cert applications. | Rebuild. | Keep | Logic |
| Screen_Flow_Application_Generate_Proforma | Generates a proforma invoice from the application. | Rebuild on Order. | TBC | - |
| PG_Cert_Create_Deposit_Send_Form | Creates the PG Cert deposit sales order and sends the form. | Rebuild on Order. | TBC | - |
| Screen_Flow_PG_Cert_Remaining_Balance_SO_Form | Creates the remaining-balance sales order for PG Cert. | Rebuild on Order. | TBC | - |
| Sales_Order_Autolaunched_Send_PG_Renewal | Sends the PG Cert deposit/renewal email alert. | Rebuild with the D1 email platform. | Keep | Logic |
| Scheduled_Certification_Candidate_Update_Current_Subscription | Keeps each certification candidate's current-subscription link and status up to date. | Scheduled flow re-pointed to Membership__c. | TBC | - |
| Send_Lapse_Email_Button | Staff button to send a lapse email. | Quick action on Membership__c. | Keep | Logic |

# 7. Not Migrating

The 26 legacy automations that Cirrico recommend excluding entirely from the target NPC build. Nothing in this section is being carried forward, and listing them here is a transparency exercise: every item is either Fonteva-specific plumbing that solves a problem introduced by Fonteva itself, or a deprecated, superseded, or debug component that no longer serves a live purpose in the org.

The exclusions break down into four themes. Fonteva security and permission-set utilities (rows 1-2) belong to the managed package and have no meaning outside it. Debug and test flows (rows 3-5) are development artefacts that were never intended for production and can be removed with the org. Deprecated or superseded automations (rows 6-19) are automations that have been replaced by newer versions still in use elsewhere in the inventory, or one-off data fixes that ran once and are no longer needed. Legacy packages and framework components (rows 20-26) - SendBetterEmail, datatable and PDF-generation utility packages, custom portal UI controllers, standard community scaffolding, and the Fonteva Framework Registry records themselves - are all Fonteva-era infrastructure that will not exist in the target composed architecture. Every row is a Cirrico recommendation; BSAVA are invited to challenge any of them through the shared mapping spreadsheet before sign-off is closed.

| Automation | What it does today | NPC re-implementation | Rec. | Layer |
| --- | --- | --- | --- | --- |
| FPS__Assign_Community_Users, FPS__Assign_Guest_Users, FPS__Assign_Staff_Users, FPS__Assign_Users_to_Group | Fonteva permission-set assignment for community/guest/staff users. | Not applicable - NPC permission-set design replaces the FPS package. | Ignore | - |
| FPS__Check_Permission_Set_Group, FPS__Check_Security, FPS__Check_Sharing_Sets, FPS__Check_Sharing_Settings, FPS__Clear_Profiles, FPS__Run_Flow | Fonteva security/sharing checks and profile utilities. | Not applicable. | Ignore | - |
| DEBUG_Send_Email_Test | Debug email test flow. | Test utility. | Ignore | - |
| Send_Better_Email_Testflow + sendBetterEmail_Test_Create_Test_Templates_if_needed | SendBetterEmail package test flows. | Test utility; package not carried forward. | Ignore | - |
| Datatable_Configuration_Wizard | Config wizard for the datatable LWC component package. | Utility package tooling. | Ignore | - |
| Dispatch_Email | Waited 30 min then fired the dispatch email alert. | Superseded by Receipt_After_Created_Dispatch_Email. | Ignore | - |
| Receipt_After_Save_Posted_Receipt | Fired the Receipt_Posted alert. | Superseded by Zen_Receipt_After_Save_Posted_Receipt. | Ignore | - |
| Send_BSAVA_App_Trial_Expiration_Notice | Trial-expiry email. | Superseded by App_Trial_Lapse_Emails cadence. | Ignore | - |
| Zen_Update_Primary_Role_in_User_After_Contact_Updated | User role sync after contact update. | Superseded by active role-sync automations. | Ignore | - |
| Sub_Flow_Known_Address_Sync | Known-address sync screen. | Obsolete. | Ignore | - |
| Subscription_Override_Fix | Data fix toggling renewal override. | One-off data fix. | Ignore | - |
| Term_Scheduled_Auto_Renewal_Smart_Emails | Original multi-stage renewal email cadence ('Temp - disabled once used'). | The cadence itself is re-created in tab 4.2 (Send_Renewal_Reminder_Email row). | Ignore | - |
| Screen_Flow_Sales_Order_Cert_Renewal_Email | Cert renewal email form. | Obsolete. | Ignore | - |
| New_Overall_Total / Sales_Order_Line_Scheduled | One-off order-total and tax-code data fixes. | One-off data fixes. | Ignore | - |
| Calculate_SO_DLRS_Rollups_Asyncronously_on_Delete | DLRS recalc on delete (never activated). | Covered by the rollup rebuild in tab 5. | Ignore | - |
| Close_Old_Events | Predecessor of Close_Old_Events_Automated. | Superseded. | Ignore | - |
| Find_Duplicates_SchedulePayments_and_Removed / Screen_Flow_Transactions_Fix / Import_PDF_Config | Draft admin/data-fix utilities. | Never activated. | Ignore | - |
| Update_username_for_LMS_SSO | Would set Username/LMS username for LMS SSO. | Intent folded into the D2 identity design. | Ignore | - |
| FixSOTransactionsBatch | One-off invoice->receipt posting rebuild with hard-coded GL ids. | Historic remediation. | Ignore | - |
| Item_has_catalog / Item_to_sales_order / Legacy_Invoices_Goods_VAT20 rollups | Fonteva catalog counts, item concat (inactive) and legacy-invoice VAT sum. | Fonteva catalog / legacy objects not migrating. | Ignore | - |
| SendBetterEmail package (SendBetterEmail, SendBetterEmailAddAttachmentToEmail, SendBetterEmailAddTasksToEmail, SendBetterEmailBulk, SendBetterEmailBulkRequestSetup, SendBetterEmailConstant, SendBetterEmailRequest, SendBetterEmailResponse, SendBetterEmailUtil, FlowEmailComposerCtrl) | The email-send engine behind ~30 flows. | Replaced wholesale by the D1 email platform decision - do not port the classes. | Ignore | - |
| Datatable/UI utility packages (ers_DatatableController, ers_EncodeDecodeURL, ers_QueryNRecords, pdfConfigController, pdfGeneratorController, viewzController, zenDataTableController, QuickLightningLookupController, FieldPickerController, picklist_Controller) | Screen-flow datatable, PDF generation, lookup and picklist UI utilities. | Reinstall current open-source equivalents in NPC if the rebuilt screen flows need them. | Ignore | - |
| Custom portal UI controllers (zenMemberLinkController, zenRecordFormController, zenFormField, ZEN_APIHandler) | Custom UI helpers for the member portal (record forms, member links, field-set DTOs, API data shapes). | Portal UI is rebuilt in the D2 design - carry the requirements, not the code. | Ignore | - |
| Internal utility classes (AnalyticsUtils, ConfigsPickList, EncryptionUtil, ExportReportToJSONController, TabularReportResponse, FieldData, FieldDef, sObjectUtils, Zen_GuidUtil) | Report export, encryption, field-describe and misc helpers used by the above. | Port only if a kept automation needs them; none is an automation itself. | Ignore | - |
| Standard community scaffolding (ChangePasswordController, CommunitiesLandingController, CommunitiesLoginController, CommunitiesSelfRegConfirmController, CommunitiesSelfRegController, ForgotPasswordController, LightningForgotPasswordController, LightningLoginFormController, LightningSelfRegisterController, MicrobatchSelfRegController, MyProfilePageController, SiteLoginController, SiteRegisterController) | Default Experience Cloud login/registration scaffolding. | Regenerated automatically when the NPC community is created. | Ignore | - |
| Fonteva Framework__Registry (39 records) + Spark Plug registry | Stripe/captcha/runOnce/renewal-batch configuration. | Documents behaviour to replace (D3/D4); not portable. | Ignore | - |

# 8. Flow Register

The auto-generated cross-reference of every flow present in the legacy production org: 100 flows in total, drawn directly from the metadata snapshot. Each row shows the flow API name, the Setup-displayed label, the flow kind, the activation status, and the workstream tab where that flow's disposition is recorded earlier in this document.

By status: 70 Active, 10 Draft, 10 Obsolete, and 10 where the status could not be reliably read from metadata (shown as '?'). By kind: 49 screen or launched flows, 22 record-triggered after-save, 6 record-triggered before-save, 18 scheduled, and 5 autolaunched. The register's purpose is auditability: if Timberyard or BSAVA can name a legacy flow, they can find it here and confirm it has been assigned somewhere - to a phase tab for reproduction, or to Not Migrating for exclusion. Nothing in the org is off-inventory.

| Flow API name | Label | Kind | Status | Covered in tab |
| --- | --- | --- | --- | --- |
| App_Trial | App Trial | Screen/launched | Active | 4.1 Joining & Applications |
| App_Trial_Lapse_Emails | App Trial - Lapse Emails | Scheduled | Active | 4.1 Joining & Applications |
| Application_After_Save_Update | Application - After Save - Update | Record-triggered (after) | Active | 4.1 Joining & Applications |
| Attendee_After_Save_Create_Update | Attendee - After Save - Create / Update | Record-triggered (after) | Active | 6. Events, CPD & LMS |
| Attendee_Autolaunched_Certificate_Link | Attendee - Autolaunched - Certificate Link | Screen/launched | Active | 6. Events, CPD & LMS |
| Attendee_Autolaunched_Event_Cancellation | Attendee - Autolaunched - Event Cancellation | Screen/launched | Active | 6. Events, CPD & LMS |
| Attendee_Autolaunched_Recording_Link | Attendee - Autolaunched - Recording Link | Screen/launched | Active | 6. Events, CPD & LMS |
| Attendee_Scheduled_Event_Reminder | Attendee - Scheduled - Event Reminder | Scheduled | Active | 6. Events, CPD & LMS |
| Attendee_Scheduled_Lumos_Lapse | Attendee - Scheduled - Lumos Lapse | Scheduled | Active | 6. Events, CPD & LMS |
| Attendee_Scheduled_Regional_Reminder | Attendee - Scheduled - Regional Reminder | Scheduled | Active | 6. Events, CPD & LMS |
| Badge_Before_Save_Create | Badge - Before Save - Create | Record-triggered (before) | Active | 4.4 Entitlements & SSO |
| CPD_Hours_Screen_Flow_Portal_View | CPD Hours - Screen Flow - Portal View | Screen/launched | Active | 6. Events, CPD & LMS |
| CVFindSubscriptionSubFlow | CVFindSubscriptionSubFlow | Autolaunched | Active | 4.1 Joining & Applications |
| CVSApplicationSubflow | CVSUpdateContactSubflow | Screen/launched | Active | 4.1 Joining & Applications |
| CV_Sales_Order_Subflow | CV Sales Order Subflow | Autolaunched | Active | 4.1 Joining & Applications |
| Calculate_SO_DLRS_Rollups_Asyncronously_on_Delete | Calculate SO DLRS Rollups Asyncronously on Delete | Record-triggered (after) | Draft | 8. Not Migrating |
| Cancel_Expired_Proformas | Cancel Expired Proformas | Scheduled | Active | 4.2 Renewals |
| Certification_Events | Certification Events | Screen/launched | Active | 6. Events, CPD & LMS |
| Close_Old_Events | Close Old Events | Screen/launched | Draft | 6. Events, CPD & LMS |
| Close_Old_Events_Automated | Close Old Events Automated | Scheduled | Active | 6. Events, CPD & LMS |
| Contact_After_Save | Contact - After Save - Sync User | Record-triggered (after) | Active | 4.6 Contact-User Hygiene |
| Contact_Screen_Flow_Email_Preferences | Contact - Screen Flow - Email Preferences | Screen/launched | Active | 4.5 Portal & Website APIs |
| DEBUG_Send_Email_Test | DEBUG - Send Email Test | Screen/launched | Draft | 8. Not Migrating |
| Datatable_Configuration_Wizard | Datatable Configuration Wizard | Screen/launched | Draft | 8. Not Migrating |
| Dispatch_Email | Dispatch Email | Autolaunched | Obsolete | 5. Payments, Finance & DD |
| Email_to_IT_Support_when_Bug_Report_From_App_Created | Email to IT Support when Bug Report From App Created | Record-triggered (after) | Active | 4.6 Contact-User Hygiene |
| FPS__Assign_Community_Users | Fonteva: Assign Community Users | Screen/launched | ? | 8. Not Migrating |
| FPS__Assign_Guest_Users | Fonteva: Assign Guest Users | Screen/launched | ? | 8. Not Migrating |
| FPS__Assign_Staff_Users | Fonteva: Assign Staff Users | Screen/launched | ? | 8. Not Migrating |
| FPS__Assign_Users_to_Group | Fonteva: Assign Users to Permission Set Group | Screen/launched | ? | 8. Not Migrating |
| FPS__Check_Permission_Set_Group | Fonteva: Check Permission Set Group | Screen/launched | ? | 8. Not Migrating |
| FPS__Check_Security | Fonteva: Check Security | Screen/launched | ? | 8. Not Migrating |
| FPS__Check_Sharing_Sets | Fonteva: Check Sharing Sets | Screen/launched | ? | 8. Not Migrating |
| FPS__Check_Sharing_Settings | Fonteva: Check Sharing Settings | Screen/launched | ? | 8. Not Migrating |
| FPS__Clear_Profiles | Fonteva: Clear Profiles | Screen/launched | ? | 8. Not Migrating |
| FPS__Run_Flow | Fonteva: Run Flow | Screen/launched | ? | 8. Not Migrating |
| Find_Duplicates_Sales_Orders_and_Removed | Find Duplicates Sales Orders and Removed | Screen/launched | Active | 5. Payments, Finance & DD |
| Find_Duplicates_SchedulePayments_and_Removed | Find Duplicates SchedulePayments and Removed | Screen/launched | Draft | 8. Not Migrating |
| General_Meeting_Email_Reminder | General Meeting - Email Reminder | Scheduled | Active | 6. Events, CPD & LMS |
| Import_PDF_Config | Import PDF Config | Screen/launched | Draft | 8. Not Migrating |
| Member_Benefit_After_Save_Create_Update | Member Benefit - After Save - Create/Update | Record-triggered (after) | Active | 4.3 Benefits |
| New_Overall_Total | New Overall Total | Scheduled | Obsolete | 8. Not Migrating |
| Opportunity_After_Save_Create_Donation_in_Fonteva | Opportunity - After Save - Create Donation in Fonteva | Record-triggered (after) | Active | 5. Payments, Finance & DD |
| PG_Cert_Create_Deposit_Send_Form | Screen Flow - PG Cert - Create Deposit & Send Form | Screen/launched | Active | 7. Committees, Vols & Certs |
| Post_Transaction_Lines_to_SageIntAcct | Post Transaction Lines to SageIntAcct | Screen/launched | Active | 5. Payments, Finance & DD |
| Push_Data_to_Sage_by_Date | Push Data to Sage by Date | Screen/launched | Active | 5. Payments, Finance & DD |
| Receipt_After_Created_Dispatch_Email | Receipt - After Created - Dispatch Email | Record-triggered (after) | Active | 5. Payments, Finance & DD |
| Receipt_After_Save_Posted_Receipt | Receipt - After Save - Posted Receipt | Record-triggered (after) | Obsolete | 5. Payments, Finance & DD |
| Receipt_Scheduled_Flows_Send_Receipt_DD | Receipt - Scheduled Flows - Send Receipt DD | Scheduled | Active | 5. Payments, Finance & DD |
| Redirect_to_Zen_Invoice_Template_Screenflow | Redirect to Zen Invoice Template Screenflow | Screen/launched | Active | 5. Payments, Finance & DD |
| SPL_Scheduled_14_Day_Annual_DD | SPL - Scheduled - 14 Day Annual DD | Scheduled | Active | 5. Payments, Finance & DD |
| Sales_Order_After_Save_Create_Update | Sales Order - After Save - Create/Update | Record-triggered (after) | Active | 5. Payments, Finance & DD |
| Sales_Order_Autolaunched_Send_PG_Renewal | Sales Order - Autolaunched - Send PG Renewal | Screen/launched | Active | 7. Committees, Vols & Certs |
| Sales_Order_Autolaunched_Welcome_Email1 | Sales Order - Autolaunched - Welcome Email | Screen/launched | Active | 4.1 Joining & Applications |
| Sales_Order_Line_After_Save_Update | Sales Order Line - After Save - Create/Update | Record-triggered (after) | Active | 5. Payments, Finance & DD |
| Sales_Order_Line_Scheduled | Sales Order Line - Scheduled | Scheduled | Obsolete | 8. Not Migrating |
| Sales_Order_Scheduled_Void_Old_Orders | Sales Order - Scheduled - Void Old Orders | Scheduled | Active | 4.2 Renewals |
| Scheduled_Certification_Candidate_Update_Current_Subscription | Scheduled - Certification Candidate - Update Current Subscription | Scheduled | Active | 7. Committees, Vols & Certs |
| Screen_Flow_Application_Approve_PG_Cert | Screen Flow - Application - Approve PG Cert | Screen/launched | Active | 7. Committees, Vols & Certs |
| Screen_Flow_Application_Generate_Proforma | Screen Flow - Application - Generate Proforma | Screen/launched | Active | 7. Committees, Vols & Certs |
| Screen_Flow_Application_PG_Cert | Screen Flow - Application - Certification | Screen/launched | Active | 7. Committees, Vols & Certs |
| Screen_Flow_CV_Join_Process | Screen Flow - CV Join Process | Screen/launched | Active | 4.1 Joining & Applications |
| Screen_Flow_Join_Process | Screen Flow - Join Process | Screen/launched | Active | 4.1 Joining & Applications |
| Screen_Flow_PG_Cert_Remaining_Balance_SO_Form | Screen Flow - PG Cert - Remaining Balance SO & Form | Screen/launched | Active | 7. Committees, Vols & Certs |
| Screen_Flow_Sales_Order_Cert_Renewal_Email | Screen Flow - Sales Order - Cert Renewal Email | Screen/launched | Obsolete | 8. Not Migrating |
| Screen_Flow_Sales_Order_Renewal_Form | Screen Flow - Sales Order - Renewal Form | Screen/launched | Active | 4.2 Renewals |
| Screen_Flow_Transactions_Fix | Screen Flow - Transactions Fix | Screen/launched | Draft | 8. Not Migrating |
| Send_BSAVA_App_Trial_Expiration_Notice | Send BSAVA App Trial Expiration Notice | Record-triggered (after) | Obsolete | 8. Not Migrating |
| Send_Better_Email_Testflow | Send Better Email Testflow | Screen/launched | Draft | 8. Not Migrating |
| Send_Email_for_Attendee_List | Send Email for Attendee List | Screen/launched | Active | 6. Events, CPD & LMS |
| Send_Lapse_Email_Button | Send Lapse Email Button | Screen/launched | Active | 7. Committees, Vols & Certs |
| Send_Renewal_Reminder_Email | Send Renewal Reminder Email | Record-triggered (after) | Active | 4.2 Renewals |
| Speaker_Engagement_Before_Save_Record_Update | Speaker Engagement - Before Save - Record Update | Record-triggered (before) | Active | 6. Events, CPD & LMS |
| Sub_Flow_Known_Address_Sync | Sub Flow - Known Address Sync | Screen/launched | Obsolete | 8. Not Migrating |
| Sub_Flow_Member_Application_Form | Sub Flow - Member Application Form | Screen/launched | Active | 4.1 Joining & Applications |
| Sub_Flow_Membership_Types_to_display | Sub Flow - Membership Types to display | Autolaunched | Active | 4.1 Joining & Applications |
| Sub_Flow_Subscription_Plans_to_display | Sub Flow - Subscription Plans to display | Autolaunched | Active | 4.1 Joining & Applications |
| Subscription_Before_Save_Hide_certs_in_portal | Subscription - Before Save - Hide certs in portal | Record-triggered (before) | Active | 4.4 Entitlements & SSO |
| Subscription_Override_Fix | Subscription Override Fix | Scheduled | Obsolete | 8. Not Migrating |
| Tenure_After_Save | Tenure - After Save | Record-triggered (after) | Active | 7. Committees, Vols & Certs |
| Tenure_Before_Save | Tenure - Before Save | Record-triggered (before) | Active | 7. Committees, Vols & Certs |
| Term_Scheduled_Auto_Renewal_Smart_Emails | Term - Scheduled - Auto Renewal Smart Emails | Scheduled | Obsolete | 8. Not Migrating |
| Term_Scheduled_Loyalty_Gift_Benefits | Term - Scheduled - Loyalty Gift / Benefits | Scheduled | Active | 4.3 Benefits |
| Transaction_Line_Scheduled | Transaction Line - Scheduled | Scheduled | Active | 5. Payments, Finance & DD |
| Transaction_On_Update_Transaction_Fix | Transaction - On Update - Transaction Fix | Record-triggered (after) | Active | 5. Payments, Finance & DD |
| Update_Geo_Region | Update Geo Region | Scheduled | Active | 4.6 Contact-User Hygiene |
| Update_Primary_Role_On_User_Creation | Update Primary Role on User Creation | Record-triggered (before) | Active | 4.6 Contact-User Hygiene |
| Update_User_Badge | Update User Badge | Record-triggered (after) | Active | 4.4 Entitlements & SSO |
| Update_mailing_address_on_contact_from_default_KA | KA - After Save - Create/Update - Geographic Region | Record-triggered (after) | Active | 4.6 Contact-User Hygiene |
| Update_username_for_LMS_SSO | Update username for LMS SSO | Record-triggered (before) | Draft | 8. Not Migrating |
| Volunteer_Create_Update | Volunteer - Create/Update | Record-triggered (after) | Active | 7. Committees, Vols & Certs |
| Zen_Calculate_SO_DLRS_Rollups_Asyncronously | Calculate SO DLRS Rollups Asyncronously | Record-triggered (after) | Active | 5. Payments, Finance & DD |
| Zen_Event_Request_Form | Event Request Form | Screen/launched | Active | 6. Events, CPD & LMS |
| Zen_Receipt_After_Save_Posted_Receipt | Receipt - After Save - Posted Receipt | Record-triggered (after) | Active | 5. Payments, Finance & DD |
| Zen_Regional_Events_View_Attendees | Regional Events Screen Flow | Screen/launched | Active | 6. Events, CPD & LMS |
| Zen_Update_Primary_Role_in_User_After_Contact_Updated | Update Primary Role in User After Contact Updated | Record-triggered (after) | Obsolete | 8. Not Migrating |
| Zen_Venue_After_Save_Update_Venue_Field_on_Event | Venue - After Save - Update Venue Field on Event | Record-triggered (after) | Active | 6. Events, CPD & LMS |
| Zen_Volunteer_Application_Form | Volunteer Application Form | Screen/launched | Active | 7. Committees, Vols & Certs |
| selfRegister | selfRegister | Screen/launched | Active | 4.1 Joining & Applications |
| sendBetterEmail_Test_Create_Test_Templates_if_needed | sendBetterEmail Test - Create Test Templates if Needed | Screen/launched | Draft | 8. Not Migrating |

# 9. Apex Register

The auto-generated cross-reference of every Apex class in the legacy production org: 167 classes in total, drawn directly from the metadata snapshot. Same structure as the Flow Register in the previous section - each row shows the class name, the kind of class it is, and the workstream tab where its disposition is recorded earlier in this document, or a note indicating no migration action is required.

By kind: 30 general classes, 80 test / mock classes, 12 REST endpoints, 22 Aura or Lightning Web Component (LWC) controllers, 8 batch classes, 13 invocable classes, and 2 schedulable classes. By disposition: 80 test classes have no migration action (test code follows whatever production classes survive), 46 classes are recommended for exclusion under Section 7, and 41 classes are carried into an active workstream. The in-workstream surface is therefore smaller than the raw count suggests - most of the Apex heavy-lifting sits in the Payments, Finance and DD workstream (17 classes) and in Portal and Website APIs (16 classes). As with the Flow Register, the purpose here is auditability: every class in the org is accounted for.

| Apex class | Kind | Covered in tab / disposition |
| --- | --- | --- |
| AnalyticsUtils | Class | 8. Not Migrating |
| AnalyticsUtilsTest | Test / mock | - (test code, no migration action) |
| ChangePasswordController | Class | 8. Not Migrating |
| ChangePasswordControllerTest | Test / mock | - (test code, no migration action) |
| CommunitiesLandingController | Class | 8. Not Migrating |
| CommunitiesLandingControllerTest | Test / mock | - (test code, no migration action) |
| CommunitiesLoginController | Class | 8. Not Migrating |
| CommunitiesLoginControllerTest | Test / mock | - (test code, no migration action) |
| CommunitiesSelfRegConfirmController | Class | 8. Not Migrating |
| CommunitiesSelfRegConfirmControllerTest | Test / mock | - (test code, no migration action) |
| CommunitiesSelfRegController | Class | 8. Not Migrating |
| CommunitiesSelfRegControllerTest | Test / mock | - (test code, no migration action) |
| CommunityLoginAPI | REST API | 4.5 Portal & Website APIs |
| CommunityLoginAPI_Test | Test / mock | - (test code, no migration action) |
| ConfigsPickList | Class | 8. Not Migrating |
| ConfigsPickListTest | Test / mock | - (test code, no migration action) |
| EncryptionUtil | Class | 8. Not Migrating |
| EncryptionUtil_Test | Test / mock | - (test code, no migration action) |
| ExportReportToJSONController | Aura/LWC controller | 8. Not Migrating |
| ExportReportToJSONControllerTest | Test / mock | - (test code, no migration action) |
| FieldData | Class | 8. Not Migrating |
| FieldDataTest | Test / mock | - (test code, no migration action) |
| FieldDef | Class | 8. Not Migrating |
| FieldDefTest | Test / mock | - (test code, no migration action) |
| FieldPickerController | Aura/LWC controller | 8. Not Migrating |
| FieldPickerController_Test | Test / mock | - (test code, no migration action) |
| FixSOTransactionsBatch | Batch | 8. Not Migrating |
| FlowEmailComposerCtrl | Aura/LWC controller | 8. Not Migrating |
| FlowEmailComposerCtrlTest | Test / mock | - (test code, no migration action) |
| ForgotPasswordController | Class | 8. Not Migrating |
| ForgotPasswordControllerTest | Test / mock | - (test code, no migration action) |
| LightningForgotPasswordController | Aura/LWC controller | 8. Not Migrating |
| LightningForgotPasswordControllerTest | Test / mock | - (test code, no migration action) |
| LightningLoginFormController | Aura/LWC controller | 8. Not Migrating |
| LightningLoginFormControllerTest | Test / mock | - (test code, no migration action) |
| LightningSelfRegisterController | Aura/LWC controller | 8. Not Migrating |
| LightningSelfRegisterControllerTest | Test / mock | - (test code, no migration action) |
| MicrobatchSelfRegController | Class | 8. Not Migrating |
| MicrobatchSelfRegControllerTest | Test / mock | - (test code, no migration action) |
| MultiRequestMock | Test / mock | - (test code, no migration action) |
| MyProfilePageController | Class | 8. Not Migrating |
| MyProfilePageControllerTest | Test / mock | - (test code, no migration action) |
| QuickLightningLookupController | Aura/LWC controller | 8. Not Migrating |
| QuickLightningLookupControllerTest | Test / mock | - (test code, no migration action) |
| SendBetterEmail | Invocable | 8. Not Migrating |
| SendBetterEmailAddAttachmentToEmail | Class | 8. Not Migrating |
| SendBetterEmailAddTasksToEmail | Class | 8. Not Migrating |
| SendBetterEmailBulk | Invocable | 8. Not Migrating |
| SendBetterEmailBulkRequestSetup | Invocable | 8. Not Migrating |
| SendBetterEmailConstant | Class | 8. Not Migrating |
| SendBetterEmailRequest | Aura/LWC controller | 8. Not Migrating |
| SendBetterEmailResponse | Aura/LWC controller | 8. Not Migrating |
| SendBetterEmailTest | Test / mock | - (test code, no migration action) |
| SendBetterEmailUtil | Class | 8. Not Migrating |
| SingleRequestMock | Test / mock | - (test code, no migration action) |
| SiteLoginController | Class | 8. Not Migrating |
| SiteLoginControllerTest | Test / mock | - (test code, no migration action) |
| SiteRegisterController | Class | 8. Not Migrating |
| SiteRegisterControllerTest | Test / mock | - (test code, no migration action) |
| TabularReportResponse | Class | 8. Not Migrating |
| TabularReportResponseTest | Test / mock | - (test code, no migration action) |
| TestFixSOTransactionsBatch | Test / mock | - (test code, no migration action) |
| ZEN_APIHandler | Class | 4.5 Portal & Website APIs |
| ZEN_Batch_UpdateFinanceExport | Batch | 5. Payments, Finance & DD |
| ZEN_CheckoutRedirect | Aura/LWC controller | 5. Payments, Finance & DD |
| ZEN_CheckoutRedirectTest | Test / mock | - (test code, no migration action) |
| ZEN_FinanceExport | Aura/LWC controller | 5. Payments, Finance & DD |
| ZEN_FinanceExportTest | Test / mock | - (test code, no migration action) |
| ZEN_JSAP_Controller | Aura/LWC controller | 4.5 Portal & Website APIs |
| ZEN_JSAP_ControllerTest | Test / mock | - (test code, no migration action) |
| ZEN_Register_Redirect | Aura/LWC controller | 4.5 Portal & Website APIs |
| ZEN_Register_Redirect_test | Test / mock | - (test code, no migration action) |
| ZEN_ws_CPDPoints | REST API | 4.5 Portal & Website APIs |
| ZEN_ws_CPDPoints_Test | Test / mock | - (test code, no migration action) |
| ZEN_ws_ChangePassword | REST API | 4.5 Portal & Website APIs |
| ZEN_ws_ChangePassword_Test | Test / mock | - (test code, no migration action) |
| ZEN_ws_CreateCase | REST API | 4.5 Portal & Website APIs |
| ZEN_ws_CreateCase_Test | Test / mock | - (test code, no migration action) |
| ZEN_ws_Preferences | REST API | 4.5 Portal & Website APIs |
| ZEN_ws_Preferences_Test | Test / mock | - (test code, no migration action) |
| ZEN_ws_checkMemberStatus | REST API | 4.5 Portal & Website APIs |
| ZEN_ws_checkMemberStatus_Test | Test / mock | - (test code, no migration action) |
| ZEN_ws_getFormulary | REST API | 4.5 Portal & Website APIs |
| ZEN_ws_getFormulary_Test | Test / mock | - (test code, no migration action) |
| ZEN_ws_getebook | REST API | 4.5 Portal & Website APIs |
| ZEN_ws_getebook_Test | Test / mock | - (test code, no migration action) |
| ZEN_ws_myAddresses | REST API | 4.5 Portal & Website APIs |
| ZEN_ws_myAddresses_Test | Test / mock | - (test code, no migration action) |
| ZEN_ws_mydetails | REST API | 4.5 Portal & Website APIs |
| ZEN_ws_mydetails_Test | Test / mock | - (test code, no migration action) |
| Zen_GuidUtil | Class | 8. Not Migrating |
| Zen_GuidUtilTest | Test / mock | - (test code, no migration action) |
| Zen_IntAcct_APICall | Class | 5. Payments, Finance & DD |
| Zen_IntAcct_APICallTest | Test / mock | - (test code, no migration action) |
| Zen_LoginFlowController | Class | 4.5 Portal & Website APIs |
| Zen_LoginFlowControllerTest | Test / mock | - (test code, no migration action) |
| Zen_SOL_CalculateRollupsTest | Test / mock | - (test code, no migration action) |
| Zen_XMLParser | Class | 5. Payments, Finance & DD |
| Zen_XMLParser_TEST | Test / mock | - (test code, no migration action) |
| Zen_flowaction_PostTransactions | Invocable | 5. Payments, Finance & DD |
| Zen_flowaction_PostTransactionsTest | Test / mock | - (test code, no migration action) |
| Zen_redirectDDCookieController | Class | 5. Payments, Finance & DD |
| Zen_redirectDDCookieControllerTest | Test / mock | - (test code, no migration action) |
| batchFlowSendEmail | Batch | 6. Events, CPD & LMS |
| dlrs_EventApi_SpeakerTest | Test / mock | - (test code, no migration action) |
| dlrs_LTE_Site_EventTest | Test / mock | - (test code, no migration action) |
| dlrs_OrderApi_Catalog_ItemTest | Test / mock | - (test code, no migration action) |
| dlrs_OrderApi_Receipt_LineTest | Test / mock | - (test code, no migration action) |
| dlrs_OrderApi_Sales_Order_LineTest | Test / mock | - (test code, no migration action) |
| dlrs_Zen_Committee_MembershipTest | Test / mock | - (test code, no migration action) |
| ers_DatatableController | Aura/LWC controller | 8. Not Migrating |
| ers_DatatableControllerTest | Test / mock | - (test code, no migration action) |
| ers_EncodeDecodeURL | Invocable | 8. Not Migrating |
| ers_EncodeDecodeURLTest | Test / mock | - (test code, no migration action) |
| ers_QueryNRecords | Invocable | 8. Not Migrating |
| ers_QueryNRecordsTest | Test / mock | - (test code, no migration action) |
| pdfConfigController | Aura/LWC controller | 8. Not Migrating |
| pdfConfigControllerTest | Test / mock | - (test code, no migration action) |
| pdfGeneratorController | Aura/LWC controller | 8. Not Migrating |
| pdfGeneratorController_Test | Test / mock | - (test code, no migration action) |
| picklist_Controller | Aura/LWC controller | 8. Not Migrating |
| picklist_Controller_Test | Test / mock | - (test code, no migration action) |
| sObjectUtils | Class | 8. Not Migrating |
| viewzController | Aura/LWC controller | 8. Not Migrating |
| viewzController_Test | Test / mock | - (test code, no migration action) |
| zenDataTableController | Aura/LWC controller | 8. Not Migrating |
| zenDataTableController_Test | Test / mock | - (test code, no migration action) |
| zenFormField | Aura/LWC controller | 8. Not Migrating |
| zenMemberLinkController | Aura/LWC controller | 8. Not Migrating |
| zenMemberLinkControllerTest | Test / mock | - (test code, no migration action) |
| zenRecordFormController | Aura/LWC controller | 8. Not Migrating |
| zenRecordFormControllerTest | Test / mock | - (test code, no migration action) |
| zen_BatchUpdateUserBadges | Batch | 4.4 Entitlements & SSO |
| zen_BatchUpdateUserBadgesTest | Test / mock | - (test code, no migration action) |
| zen_BatchUpdateUserPrimaryRole | Batch | 4.6 Contact-User Hygiene |
| zen_BatchUpdateUserPrimaryRoleTest | Test / mock | - (test code, no migration action) |
| zen_Batch_DeleteRecords | Batch | 5. Payments, Finance & DD |
| zen_Batch_DeleteSchPaymentRecords | Batch | 5. Payments, Finance & DD |
| zen_FlowAction_Delete | Invocable | 5. Payments, Finance & DD |
| zen_FlowAction_Delete_Test | Test / mock | - (test code, no migration action) |
| zen_FlowAction_FindDuplicates | Invocable | 5. Payments, Finance & DD |
| zen_FlowAction_FindDuplicates_Test | Test / mock | - (test code, no migration action) |
| zen_FlowAction_FindSchDuplicates | Invocable | 5. Payments, Finance & DD |
| zen_FlowAction_FindSchDuplicatesTest | Test / mock | - (test code, no migration action) |
| zen_FlowAction_SchPayDeleteTest | Test / mock | - (test code, no migration action) |
| zen_FlowAction_SchPaymentDelete | Invocable | 5. Payments, Finance & DD |
| zen_MoodleCourseCompletionStatus | Class | 6. Events, CPD & LMS |
| zen_MoodleCourseCompletionStatus_Test | Test / mock | - (test code, no migration action) |
| zen_MoodleCourses | Class | 6. Events, CPD & LMS |
| zen_MoodleEnrolCourse | Invocable | 6. Events, CPD & LMS |
| zen_MoodleEnrolCourseTest | Test / mock | - (test code, no migration action) |
| zen_MoodleUserDetails | Class | 6. Events, CPD & LMS |
| zen_MoodleUserDetails_Test | Test / mock | - (test code, no migration action) |
| zen_SageFinanceExport | Batch | 5. Payments, Finance & DD |
| zen_SageFinanceExportTest | Test / mock | - (test code, no migration action) |
| zen_ScheduleMoodleCourses | Schedulable | 6. Events, CPD & LMS |
| zen_ScheduleMoodleCoursesTest | Test / mock | - (test code, no migration action) |
| zen_SchedulePostTransactions | Schedulable | 5. Payments, Finance & DD |
| zen_SchedulePostTransactionsTest | Test / mock | - (test code, no migration action) |
| zen_flowActionPostSalesOrder | Invocable | 5. Payments, Finance & DD |
| zen_flowActionPostSalesOrderTest | Test / mock | - (test code, no migration action) |
| zen_flowaction_SageExport | Invocable | 5. Payments, Finance & DD |
| zen_flowaction_SageExportTest | Test / mock | - (test code, no migration action) |
| zen_ws_getuserdetails | REST API | 4.5 Portal & Website APIs |
| zen_ws_getuserdetailsTest | Test / mock | - (test code, no migration action) |
| zen_ws_memberstatus | REST API | 4.5 Portal & Website APIs |
| zen_ws_memberstatusTest | Test / mock | - (test code, no migration action) |