# Introduction

This document in its current form is intended for internal consumption only and the audience will be limited as the project is not yet in a shape that makes it relevant to people outside the core project team. For the most part, the project is in a holding pattern currently, although work with Cirrico continues and it is imperative that they are guided to only work on critical items, which is a point that’s expanded upon later.

The purpose of the document is to confirm both the project’s scope and an outline plan for deployment of a new technical infrastructure now the BSAVAV board has reconfirmed its wish to establish a new infrastructure that sits within a MACH architectural framework. An abbreviated variant of this document will be provided to the BSAVA’s technical partners as their inputs will be required to answer a few questions that will help get a reshaped project underway properly once more.

The new infrastructure will be established in stages, and each stage could be phased in some manner; as determined from time to time by priorities, the availability of resources, cost and / or other considerations that will be assessed on a regular basis.

For the time being, the TIP will continue to be referenced as a project even though it has some characteristics that suggest it’s a programme. Each stage will be delivered as a project, i.e. it will have a beginning, middle and end, so management emphasis will be on delivering each stage to time and budget. However, like a programme, the TIP will exist and evolve for the foreseeable future as an enabler of the wider Programme of Change (PoC), which will sooner rather than later define and become the new BAU (business as usual) operating model. A significant implication of this situation is that it is imperative the business can anticipate when specific enabling features will be available so that it can plan to be ready to take advantage. Hence, while the core objective of the TIP is associated with the implementation of technology, it is imperative to recognise its ultimate value will be determined by the ways in which the infrastructure enables implementation of the business plan, so early and constant involvement of the business in the project will be crucial. The project is not ready for that involvement today, but that situation needs to change as soon as practically possible.

# Document control

| Version | Date | Notes |
| --- | --- | --- |
| v0.1 | 19 June 2026 | Preliminary version that will evolve as agreements are reached with technical partners. |

# Scope

Until it is possible to formulate a plan to test the first version of the new technical infrastructure in its entirety, the project will continue to focus on the two primary elements of the infrastructure independently, while continuing to ensure that the two elements will come together when required.

To date, the element being developed in partnership with Cirrico has been referred to as the back end, and the discovery work performed in partnership with Timberyard Commerce has been in support of designing the front end of the infrastructure. These back and front end references will be retained for now.

The original plan was for a risk call at the end of this month to determine whether it would be possible for the new infrastructure to be ready for live operations in September. That plan is no longer achievable, so a new one needs to be developed, but there are a few questions to be answered before it is practically possible to formulate a new plan. Some of those questions are ones that need to be answered internally but others will need to be answered in conjunction with Cirrico and / or Timberyard.

The initial set of questions are outlined in the next section, but the context for nearly all of them is defined by the scope of the initial phases of the TIP. In turn, that scope is set by the recommendation Timberyard presented during their discovery feedback session held in March that was then described in their April Statement of Work (SoW). That SoW now represents the conceptual design for the front end of our new technical infrastructure.

As recognised in the MVP Definition document, which was also circulated in March, Timberyard’s recommendation describes a broader range of front end functionality than purely a current bsava.com website and BSAVA app replacement but should not alter the core functionality provided by the back end. Consequently, granted that Timberyard confirms a willingness to re-engage, which looks certain based on a recent email exchange between them and Stacy and a meeting with them yesterday, their work plan will likely drive the critical path for the initial stage of infrastructure implementation and dictate the minimum Salesforce configuration required.

# Questions

The table below is intended as a guide to the questions that need to be asked and answered before it’s likely we’ll be able to construct a robust plan for the first stage of implementation of the new technical infrastructure. Where analysis has already been undertaken, the results to date are incorporated. Where actions are clear or where actions need to be defined, commentary is provided.

The set of question is not exhaustive and so will be modified and extended during the next few weeks as we endeavour to establish forward momentum. The next couple of weeks will be particularly challenging, but the goal is to have an initial project plan in place for Friday July 10.

| 1 | What is the minimum viable setup of a Non-Profit Cloud (NPC) Salesforce instance that will support Timberyard’s front end design and be sufficient to allow the current infrastructure to be replaced? |
| --- | --- |
|  | There are at least two significant parts to this question. Firstly, what work has already been completed or designed sufficiently that it’s possible to estimate precisely what costs are involved in completing the work such that the minimum functionality required can be delivered? And, secondly, what additional work has been completed, designed or contemplated that either needs to be ceased, parked temporarily, erased from the plan? |
| AT | One of the points discussed and agreed with Dan earlier this week was that a call is needed where we work through the Epics listed in Cirrico’s April SoW to help answer both parts of this question, and to formulate a mutually agreeable work plan. That plan can then be incorporated into a new agreement that replaces the current agreement. Ideally, that call would take place sooner rather than later, but with Em away this week and me being away from 23 June until 30 June, I think the earliest possible date is 2 July if Em is free then. I note there’s a Steering Committee call scheduled for 10:00 on that day, so we could hijack that slot maybe? Obviously, there’s an issue for us and Cirrico in terms of finalising the sprint plans for July until we agree what’s required from them as a minimum, so the analysis of those Epics should take precedence. Adrian, you and I can discuss this matter with the Cirrico team in the Steering Committee call later today. As part of my education to better prepare myself for this next TIP stage, I used an AI to help me research and understand better how one might arrive at a minimum viable setup of an NPC instance. This link is to the Word document that synthesises the research. There was one sentence, which indicated that adopting Salesforce as an Identity Provider would be “workable for a handful of applications; strained across seven”, that caused me to go deeper with my reading than originally planned. Where I ended up was thinking that we should be adopting the Option 2 described in the document, and this slide summarises the risks and mitigations implied by Option 2. Em, please look at these two links so we can discuss this topic when I get back from vacation. I have sent an email to Okta requesting pricing for the BSAVA. My presumption is that Entra is already part of our Microsoft environment so you’ll have familiarity, but we can pick up on when we talk next. |
| 2 | Is Cirrico willing to negotiate a replacement agreement and supply on those resources needed to deliver a minimum viable NPC instance while consideration is given to the possibility of other functionality being implemented that extends the project’s dependency on Salesforce? |
|  | As already referenced, Dan is indicating a willingness for there to be a new agreement between the BSAVA and Cirrico. The challenge is going to be balancing his wish to maintain a core team for the duration of the first stage of implementation into the subsequent stages against our requirement to control expenditure and to not be tied more tightly than essential to Salesforce as a vendor. As things stand, the work linked to question 1 is a prerequisite to drafting a set of terms that define the BSAVA’s position going into the negotiations. |
| 3 | Is Timberyard willing to re-engage and do we need to redefine the pace and / or scope of the work defined in their SoW? |
|  | In principle, the answer is yes, based on the discussion Stacy and I had with them yesterday. We’re awaiting updated SoWs but provisionally, Stacy will sign off on a Sprint 0 and 1 SoW for them starting work on 6 July. We’ll then look to agree the rest of their work before the end of July, when ideally their team would be fully reassembled and ready to continue with the rest of the Sprints. We discussed with them the likelihood that March 2027 was the next target go-live date and they were already looking at the back end of January through the start of February as the UAT window, having added a 4-week quiet period from mid-December to mid- January into their schedule, so we need to somehow bring their schedule and Cirrico’s into alignment. |
| 4 | How do we intend to establish, maintain and report on the project with a particular emphasis on monetary expenditure? |
|  | In principle the board will be nominating a Trustee to oversee the project from a financial perspective, which is both to ensure the board has constant and current visibility to progress and to try to ensure there are minimal delays caused by the gates that will enforce checks on progress against the project budget. |
| AT | Adrian, Stacy and I met with the Trustee who is likely going to be the board’s nominee earlier this week and he has provided a template indicating the sort of information he believes needs to be accessible to him and potentially the board. I’ll share it with you but feel we’ll need to track more elements of the project than in the template currently to prove we have the project under control. The process has yet to be discussed with Anthony as he’s been away, but the provisional thinking is that there should be a project budget that’s an amalgamation of budgets allocated to each facet of the project. Anthony’s annual budget setting process and his associated reporting process would operate independently and in parallel. Exactly how it will all work is far from settled but the starting point you and I need to get to is to agree the degree of granularity we want to apply to each stage of the project. Then, for each facet, we need to determine how much has already been spent and to create a process so that on a set timeframe (monthly?) the respective values are updated. |
| 5 | With a revised schedule, will it be possible to incorporate support for new business requirements as part of the first stage of implementation? Examples might be the sunsetting of Ingenta by moving all its existing content to Contentful, adding a community platform, or configuring a new membership model. |
| AT | As a point of principle, for now, I propose the answer is no, but we consider each option on its merits. We should get used to managing parallel schedules. We used the Ingenta example in our call with Timberyard as the potential saving is significant. Technically for Timberyard, as their plan already provides for capturing the content held in Ingenta, if that content is relocated to a container within Contentful, it seems like only a small change to Workato scripts would be required to sustain normal operations. However, as discussed recently with Ian when he and I were looking at a provisional plan for the change, an audit is required as the content volume is large, there are numerous file types held, and the content would need to be tagged during the transition, so an appropriately qualified resource would ideally be dedicated to the task for the entire transition period. It might be possible to automate some of the relocation sub-tasks but until an audit of the content has been completed, it’s impossible to assess the scale of the overall task and how to schedule it. |

# Next steps

This version of the document is preliminary and consequently far from a complete overview of the project. The next significant update will be produced after the next significant meeting with Cirrico, which is scheduled for 2 July, unless something material changes between now and then. Ideally, it will then be updated at least weekly through July until we have formal agreements in place with both technical partners, when we can reassess what documents and controls are required.